Weekly Project Progress Report

Multi-Agent AI Career Assistance System

Course: ALY 6980 -  Capstone

Instructor: Prof. Hema Seshadri

Semester: Fall 2025

Team Members:

Krati Mudra

Pratham Brahmbhatt

Ansh Jain

Sangayya Rudrayya Hiremath

Zhiwen Sun

Zhuofan Lin

WEEK 1 — Weekly Progress

This week focused on project introduction, brainstorming and idea evaluation. The team explored potential capstone directions and assessed feasibility, business value, and implementation scope. After discussion, the group finalized the central concept: building a Multi-Agent AI Career Assistance System to automate resume analysis, job search, tailoring, interview preparation, and project recommendation.

Krati Mudra

Worked on: Participated in idea exploration and feasibility review of multi-agent solution.
Next Week: Begin literature review and collect reference papers.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Brainstormed automation ideas around resume processing and job application workflow. Helped shape final project direction.
Next Week: Start researching ATS and NLP techniques for resume extraction.
Roadblocks: None.

Ansh Jain

Worked on: Contributed in refining the problem statement and scope definition.
Next Week: Collect sample resumes and resources for prototype evaluation.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Evaluated use cases in job search improvement & AI assistance.
Next Week: Research interview question generation frameworks.
Roadblocks: None.

Zhiwen Sun

Worked on: Investigated NLP tool options for document reading and processing.
Next Week: Explore libraries for PDF extraction (PyPDF2, PDFMiner, SpaCy).
Roadblocks: None.

Zhuofan Lin

Worked on: Searched possible integration for job search APIs and datasets.
Next Week: Compare Indeed / LinkedIn / Google Jobs from integration perspective.
Roadblocks: None.

Weekly Summary:
Project idea finalized. Team aligned on goal, outcomes and multi-agent approach. Initial research direction established.

Next Week Group Goals:
Start literature review, gather sample resumes, finalize architecture direction for Resume Analyzer development.

WEEK 2 — Weekly Progress

This week focused on developing foundational understanding for the project. Each member conducted domain-specific research around resume parsing, job automation, interview guidance, and multi-agent system design. Literature review began formally, with sources being collected for the annotated bibliography and overall conceptual development.

Krati Mudra

Worked on: Research on job matching systems and skill extraction methods.
Next Week: Support architecture draft and feature flow mapping.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Literature review on ATS parsing, automation tools, and multi-agent frameworks. Began annotated bibliography.
Next Week: Contribute to system architecture draft and workflow pipeline.
Roadblocks: None.

Ansh Jain

Worked on: Gathered sample resumes for testing and analysis.
Next Week: Help structure Resume Analyzer component.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Investigated interview preparation strategies and STAR format.
Next Week: Document question bank ideas for Interview Agent.
Roadblocks: None.

Zhiwen Sun

Worked on: Compared NLP libraries for resume parsing.
Next Week: Try initial extraction scripts using PyPDF2 & PDFMiner.
Roadblocks: None.

Zhuofan Lin

Worked on: Explored job API & website integration feasibility.
Next Week: Shortlist sources to fetch job postings.
Roadblocks: None.

Weekly Summary:
Team successfully conducted domain research and completed annotated bibliography progress. Tool selection and technical direction are now clearer.

Next Week Group Goals:
Create system architecture flow, define agent responsibilities, and prepare foundation for Resume Analyzer implementation.

WEEK 3 — Weekly Progress

This week focused on designing the system architecture and workflow. The team drafted the multi-agent flow from resume input to job output and divided module responsibilities. Data flow design and architecture diagrams were initiated for project clarity and future development alignment.

Krati Mudra

Worked on: Assisted in mapping high-level system workflow and data routing.
Next Week: Support Pratham in initial development setup.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Initiated architecture layout and discussed agent communication workflow.
Next Week: Start development of Resume Analyzer base module.
Roadblocks: None.

Ansh Jain

Worked on: Helped visualize pipeline components and agent interactions.
Next Week: Implement text extraction script for resume input.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Designed early stage flowchart ideas for interview module integration.
Next Week: Outline interview question generation script.
Roadblocks: None.

Zhiwen Sun

Worked on: Researched NLP model structure for skill extraction.
Next Week: Test resume parsing tools for data extraction.
Roadblocks: None.

Zhuofan Lin

Worked on: Explored API routing strategy for job listings.
Next Week: Begin testing job search retrieval methods.
Roadblocks: None.

Weekly Summary:
Architecture completed at a conceptual level. All members understand module roles and technical direction.

Next Week Group Goals:
Start Resume Analyzer development, implement PDF parsing, and prepare job-agent test environment.

WEEK 4 — Weekly Progress

This week focused on building the first core component of the system — the Resume Analyzer. The team implemented text extraction and started testing sample PDFs for keyword and skills detection. Development officially began transitioning from research to coding phase.

Krati Mudra

Worked on: Supported module setup and assisted in resume parsing logic review.
Next Week: Help refine keyword extraction and cleaning rules.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Developed the Resume Analyzer base script and implemented PDF text extraction.
Next Week: Improve NLP skill detection and structure parsed output.
Roadblocks: None.

Ansh Jain

Worked on: Tested parsing on multiple resume formats for reliability.
Next Week: Integrate extracted text into structured data format.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Collected sample resumes for testing and analyzed extraction accuracy.
Next Week: Assist with cleaning/stop word removal logic.
Roadblocks: None.

Zhiwen Sun

Worked on: Researched and compared PyPDF2 vs PDFMiner performance.
Next Week: Benchmark extraction speed and accuracy.
Roadblocks: None.

Zhuofan Lin

Worked on: Helped prepare testing files and verified parser output.
Next Week: Begin preparing job-source formats for Job Finder Agent.
Roadblocks: None.

Weekly Summary:
Resume Analyzer foundation built successfully with sample extraction working. Testing initiated across formats.

Next Week Group Goals:
Start development on Job Finder Agent and align skill extraction with job search keywords.

WEEK 5 — Weekly Progress

This week the team shifted focus from resume parsing to job retrieval automation. The Job Finder Agent was initiated using search-based job extraction methods. The system can now fetch job-related information using roles and skill keywords, marking a key milestone in pipeline development.

Krati Mudra

Worked on: Helped configure job search parameters and filtering criteria.
Next Week: Improve relevance matching for job listings.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Developed initial Job Finder Agent script and job retrieval logic.
Next Week: Integrate results output formatting.
Roadblocks: None.

Ansh Jain

Worked on: Validated fetched job postings and tested query variations.
Next Week: Prepare mapping between skills → job keyword sets.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Assisted in identifying relevant job portals and search endpoints.
Next Week: Start tailoring logic research for resume matching.
Roadblocks: None.

Zhiwen Sun

Worked on: Compared API and scraping approaches for job retrieval.
Next Week: Test reliability and reduce noise in job results.
Roadblocks: None.

Zhuofan Lin

Worked on: Created job result JSON/structured format prototype.
Next Week: Prepare resume tailoring support data input.
Roadblocks: None.

Weekly Summary:
Job Finder Agent functional at a prototype level. Job retrieval and data formatting progressing smoothly.

Next Week Group Goals:
Begin Resume Tailoring Agent development and align job JD keywords with resume text extraction output.

WEEK 6 — Weekly Progress

This week concentrated on developing the Resume Tailoring Agent. The team implemented logic to align resumes with job descriptions using keyword matching and ATS-friendly formatting. Automated rewriting and restructuring were started for dynamic resume personalization.

Krati Mudra

Worked on: Assisted in resume keyword mapping and tailoring logic review.
Next Week: Support enhancement of ATS keyword integration.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Implemented Resume Tailoring Agent and JD-based rewrite prompts.
Next Week: Improve formatting templates and output consistency.
Roadblocks: None.

Ansh Jain

Worked on: Helped test tailoring results with sample job postings.
Next Week: Tune resume rewriting for better role alignment.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Contributed by preparing multiple job descriptions for testing.
Next Week: Start interview prompt structure for next module.
Roadblocks: None.

Zhiwen Sun

Worked on: Focused on refining skill extraction to improve tailoring accuracy.
Next Week: Benchmark tailoring improvements with added keywords.
Roadblocks: None.

Zhuofan Lin

Worked on: Generated sample outputs and recorded tailoring result differences.
Next Week: Begin support on interview agent input formatting.
Roadblocks: None.

Weekly Summary:
Resume Tailoring Agent development completed in early version. Resume rewriting now functions based on JD keywords.

Next Week Group Goals:
Move to Interview Coach Agent development and integrate question bank generation.

WEEK 7 — Weekly Progress

This week the team advanced toward interview preparation automation. The Interview Coach Agent was designed to generate both technical and behavioral questions, with STAR-guided response formatting. Agent logic shifted from extraction-focused work to preparation-focused outputs.

Krati Mudra

Worked on: Helped create list of interview question categories and behavior prompts.
Next Week: Assist in quality testing of generated Q/A.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Developed Interview Coach Agent logic and integrated question generation.
Next Week: Enhance STAR-based answer structuring.
Roadblocks: None.

Ansh Jain

Worked on: Researched common interview questions for Data related roles.
Next Week: Validate generated content with real job samples.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Drafted behavioral Q/A templates and answer patterns.
Next Week: Add technical categories like SQL, Python, ML.
Roadblocks: None.

Zhiwen Sun

Worked on: Helped shape structure for interview response formatting.
Next Week: Run testing & evaluate relevance and clarity.
Roadblocks: None.

Zhuofan Lin

Worked on: Conducted quality review of early interview outputs.
Next Week: Start research on Project Mentor agent logic.
Roadblocks: None.

Weekly Summary:
Interview Coach Agent foundation completed with Q/A generation active. System now covers resume → job → tailoring → interview prep phases.

Next Week Group Goals:
Start Project Mentor Agent development and complete final agent module.

WEEK 8 — Weekly Progress

This week the team developed the final core component — the Project Mentor Agent. The focus was on generating personalized project recommendations aligned with user skills and job roles, enabling portfolio strengthening for career readiness. The multi-agent pipeline is now close to full completion.

Krati Mudra

Worked on: Assisted in building project suggestion logic and idea templates.
Next Week: Help refine project output descriptions for clarity.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Implemented Project Mentor Agent and dataset/tool recommendation structure.
Next Week: Prepare integration workflow for end-to-end chaining.
Roadblocks: None.

Ansh Jain

Worked on: Suggested domain-wise project categories and testing output.
Next Week: Support integration with interview and tailoring modules.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Researched real datasets and project ideas for variety.
Next Week: Improve idea structuring with outcomes/impact points.
Roadblocks: None.

Zhiwen Sun

Worked on: Helped ensure project suggestions align with resume keywords.
Next Week: Validate output relevance with multiple resume samples.
Roadblocks: None.

Zhuofan Lin

Worked on: Tested project idea generator and documented sample results.
Next Week: Start planning integration test for complete workflow.
Roadblocks: None.

Weekly Summary:
Project Mentor Agent completed. System now covers full career pipeline functionality.

Next Week Group Goals:
Integrate all agents together and test sequential multi-agent execution.

WEEK 9 — Weekly Progress

This week the team integrated all agents into a unified operating sequence. Resume input now flows through text extraction, job search, resume tailoring, interview preparation, and project recommendation modules. Debugging and refinement took place to ensure proper data handoff between agents.

Krati Mudra

Worked on: Assisted in linking modules during integration and reviewing pipeline flow.
Next Week: Help capture screenshots and record workflow outputs.
Roadblocks: Minor sequence alignment fixes handled.

Pratham Brahmbhatt

Worked on: Integrated all modules into end-to-end system. Resolved linking issues.
Next Week: Generate test runs for different resume inputs.
Roadblocks: None.

Ansh Jain

Worked on: Tested output accuracy for multiple job roles.
Next Week: Help generate visuals for documentation.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Assisted in debugging integration and validating interview outputs.
Next Week: Prepare samples for final documentation.
Roadblocks: None.

Zhiwen Sun

Worked on: Verified data flow consistency between agents.
Next Week: Collect artifacts for architecture and dataflow diagrams.
Roadblocks: None.

Zhuofan Lin

Worked on: Performed quality test on project suggestions and tailored resumes.
Next Week: Organize outputs for Drive submission.
Roadblocks: None.

Weekly Summary:
System integration completed successfully. Multi-agent workflow now operates cohesively from input to final user output.

Next Week Group Goals:
Prepare screenshots, visuals, and artifacts required for documentation and Google Drive submission.

WEEK 10 — Weekly Progress

This week the team focused on preparing visuals and finalizing artifacts for the upcoming MIT presentation. System screenshots, workflow outputs, diagrams, and supporting materials were organized for slide integration. Presentation structure and talking points were drafted.

Krati Mudra

Worked on: Helped compile screenshots and format them for presentation use.
Next Week: Support final rehearsals and slide refinement.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Gathered architecture and dataflow visuals. Structured presentation storyline.
Next Week: Lead system demo preparation and final revisions.
Roadblocks: None.

Ansh Jain

Worked on: Assisted in designing slide themes and layout consistency.
Next Week: Help polish visual elements for MIT presentation.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Prepared workflow explanation notes & recap messaging.
Next Week: Support final rehearsals and flow timing practice.
Roadblocks: None.

Zhiwen Sun

Worked on: Organized artifacts folder and prepared demonstration samples.
Next Week: Help finalize slide visuals and test compatibility.
Roadblocks: None.

Zhuofan Lin

Worked on: Collected project outputs for visual showcase and formatted documentation.
Next Week: Assist with demo environment testing.
Roadblocks: None.

Weekly Summary:
All presentation material preparation completed including visuals, outputs, and diagrams. System is ready for demonstration.

Next Week Group Goals:
Finalize pitch delivery, rehearse presentation, and present at MIT.

WEEK 11 — Weekly Progress

This week the team delivered the MIT presentation, showcasing the multi-agent workflow, architecture, system outputs, and problem approach. Feedback received was positive, highlighting clarity of design and real-world application relevance. Final report drafting also progressed during this week.

Krati Mudra

Worked on: Presented part of project overview & contributed during Q&A.
Next Week: Assist in final report compilation and proofreading.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Led main system walkthrough and live demo explanation.
Next Week: Finalize report sections and integrate visual artifacts.
Roadblocks: None.

Ansh Jain

Worked on: Supported demonstration and presented workflow segment.
Next Week: Help refine documentation and finalize remaining content.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Participated in presentation delivery and handled technical explanation.
Next Week: Support report formatting and concluding sections.
Roadblocks: None.

Zhiwen Sun

Worked on: Managed slide transitions and demo environment setup.
Next Week: Organize submission package structure.
Roadblocks: None.

Zhuofan Lin

Worked on: Assisted in resource organization and visual handling during presentation.
Next Week: Help compile final Drive folders for submission.
Roadblocks: None.

Weekly Summary:
MIT presentation successfully delivered. Team moved into final documentation and packaging stage.

Next Week Group Goals:
Complete final report, prepare Drive submission, finish final polish and deliverables.

WEEK 12 — Weekly Progress

This week marked the final stage of the project. The team completed the class presentation, submitted final documentation, uploaded code to GitHub, organized Google Drive deliverables, and finalized the capstone package. All artifacts, diagrams, and report materials were consolidated for evaluation.

Krati Mudra

Worked on: Assisted in final presentation delivery and helped with submission packaging.
Next Week: Project officially concluded. No pending tasks.
Roadblocks: None.

Pratham Brahmbhatt

Worked on: Led final in-class presentation and supervised GitHub + Drive submission structure.
Next Week: Project completed — closing activities only.
Roadblocks: None.

Ansh Jain

Worked on: Helped during presentation and finalized documentation alignment.
Next Week: No further work — course delivery finished.
Roadblocks: None.

Sangayya Rudrayya Hiremath

Worked on: Supported final presentation slides and review before upload.
Next Week: Project complete.
Roadblocks: None.

Zhiwen Sun

Worked on: Ensured artifacts and diagrams were correctly placed in Drive folders.
Next Week: No additional work required.
Roadblocks: None.

Zhuofan Lin

Worked on: Helped verify final files, PDFs, PPT, and report before submission.
Next Week: Concluded project.
Roadblocks: None.

Weekly Summary:
Final presentation delivered in class successfully. All project components submitted including report, presentation deck, GitHub repository, and Google Drive folder. Capstone project completed.

Next Week Group Goals:
No next week — project officially finished and submitted.